# AWS Production Hardening Sprint Technical Document

Implementation Guide for Four Serverless Projects

Leave Management System  |  Internal LMS  |  Automated Onboarding  |  AI Resume Screener

| Document Item | Details |
| --- | --- |
| Purpose | Mandatory engineering sprint to harden four functionally complete microservices for production readiness |
| Scope | Observability, incident response, security, cost optimisation, CI/CD and load testing |
| Prepared for | Internship project evaluation and final technical submission |
| Prepared by | Prasanna Patil and Project Team |
| Document status | Execution guide and evidence checklist |

Core conclusion

This sprint does not create a fifth application. It applies one consistent production-readiness layer to the four existing AWS projects and produces measurable operational evidence for each one.

# 1 Executive Overview

The four applications are already functionally complete. The remaining work is to prove that each application can be observed, secured, deployed safely, operated during incidents and scaled with predictable cost. The sprint therefore focuses on engineering controls around the application rather than new end-user features.

The fastest successful approach is to standardise the controls once, parameterise them by project, and reuse the same dashboard, alarm, IAM review, pipeline and load-test patterns. Evidence must still be captured separately for each project because the evaluation requires project-specific screenshots, policies, costs, runbooks and test results.

# 2 Projects in Scope

| Project | Primary workflow | Representative AWS services |
| --- | --- | --- |
| Leave Management System | Employee request, approval workflow, balance update and notifications | API Gateway, Lambda, Step Functions, DynamoDB, S3, SNS, SES, Cognito, CloudWatch |
| Internal Learning Management System | Course assignment, quiz attempts, completion and certificate generation | API Gateway, Lambda, DynamoDB, S3, SES, Cognito, CloudWatch |
| Automated Employee Onboarding | Employee creation, identity setup, document collection and provisioning workflow | API Gateway, Lambda, Step Functions, DynamoDB, S3, Cognito, SES, CloudWatch |
| AI Powered Resume Screener | Resume ingestion, text extraction, NLP parsing, scoring and recruiter decisions | S3, Lambda, Textract, Comprehend, SQS, DynamoDB, API Gateway, Cognito, SES, CloudWatch |

# 3 Target Production Readiness Model

| Control area | Required outcome | Evidence |
| --- | --- | --- |
| Observability | Every critical request is traceable and measurable | X-Ray service map, Log Insights queries, unified dashboard |
| Incident response | Failures notify the team and have a documented response | Eight alarms, SNS email test, four runbooks |
| Security | Access is least privilege and data paths are protected | IAM comparisons, encryption checks, Cognito verification, Trusted Advisor evidence |
| Cost | Scaling costs are estimated and at least one optimisation is implemented per project | Three-tier cost sheet and before/after comparison |
| Delivery | Tested changes deploy automatically and failed tests block deployment | Two GitHub Actions workflows and passing status badges |
| Performance | APIs are tested under 50 concurrent users for 60 seconds | Artillery reports and 10x-scale recommendations |

# 4 Observability Implementation

## 4.1 Enable AWS X Ray

Enable active tracing on every Lambda function. For AWS SAM, set tracing globally so that future functions inherit the setting, and grant the managed tracing write policy or equivalent least-privilege X-Ray actions.

Globals:
  Function:
    Tracing: Active
    Policies:
      - AWSXRayDaemonWriteAccess

# For API Gateway REST APIs
TracingEnabled: true

Instrument and execute one representative end-to-end flow per project. Use a unique correlation ID in logs and propagate it through Lambda events, Step Functions and SQS messages. Capture the X-Ray service map only after the full flow has completed and all segments have appeared.

| Project | End-to-end flow to trace |
| --- | --- |
| Leave Management | Submit leave request -> manager approval -> balance update -> notification |
| Internal LMS | Open assigned course -> submit quiz -> save completion -> generate certificate |
| Automated Onboarding | Create employee -> Cognito account -> workflow steps -> welcome email |
| Resume Screener | Upload resume -> Textract -> Comprehend -> SQS scoring -> DynamoDB -> recruiter dashboard |

## 4.2 Structured Logging Standard

All Lambda functions should emit JSON logs with a consistent field set. Never log raw resume text, authentication tokens, passwords, full email addresses or phone numbers. Mask personal information before logging.

{
  "timestamp": "ISO-8601",
  "level": "INFO|WARN|ERROR",
  "project": "resume-screener",
  "service": "scoring-lambda",
  "correlation_id": "corr-...",
  "operation": "score_candidate",
  "duration_ms": 742,
  "status": "SUCCESS",
  "error_type": null
}

## 4.3 CloudWatch Log Insights Queries

Create and save three queries per project. Adjust log-group names and JSON field names to match the deployed implementation.

| Project | Operational question | Query pattern |
| --- | --- | --- |
| Leave Management | How many requests failed today? | filter project="leave" and level="ERROR" ¦ stats count() by error_type |
| Leave Management | What is approval latency? | filter operation="approve_leave" ¦ stats avg(duration_ms), pct(duration_ms,95) |
| Leave Management | Which leave types are most requested? | filter operation="create_leave" ¦ stats count() by leave_type |
| Internal LMS | How many quiz submissions failed? | filter operation="grade_quiz" and status="FAILED" ¦ stats count() |
| Internal LMS | What is certificate generation P95? | filter operation="generate_certificate" ¦ stats pct(duration_ms,95) |
| Internal LMS | Which courses have most completions? | filter operation="complete_course" ¦ stats count() by course_id |
| Onboarding | Which workflow step fails most? | filter level="ERROR" ¦ stats count() by workflow_step |
| Onboarding | Average onboarding workflow duration? | filter operation="onboarding_complete" ¦ stats avg(duration_ms), pct(duration_ms,95) |
| Onboarding | How many reminder emails were sent? | filter operation="send_reminder" and status="SUCCESS" ¦ stats count() |
| Resume Screener | How many resumes failed parsing? | filter operation="parse_resume" and status="FAILED" ¦ stats count() by error_type |
| Resume Screener | What is end-to-end processing P95? | filter operation="resume_pipeline_complete" ¦ stats pct(duration_ms,95) |
| Resume Screener | How many candidates were shortlisted? | filter operation="candidate_decision" and decision="SHORTLIST" ¦ stats count() |

## 4.4 Unified CloudWatch Dashboard

Create one dashboard named production-readiness-dashboard. Add one metric widget per project. Each widget should display Lambda invocation count, error percentage and P95 duration. Use metric math for error rate: 100 * Errors / MAX([Invocations, 1]). Set the dashboard time range to the last three hours before capturing evidence.

# 5 Alerting and Incident Response

## 5.1 Alarm Design

| Alarm | Metric and period | Trigger | Action |
| --- | --- | --- | --- |
| Error rate | Lambda Errors and Invocations, 5-minute period | Greater than 5 percent for two evaluation periods | Publish to shared SNS topic |
| Latency | Lambda Duration, p95, 5-minute period | Greater than 3000 ms for two evaluation periods | Publish to shared SNS topic |

Create two alarms per project for a minimum total of eight alarms. Use one SNS topic such as production-alerts, subscribe the mentor-approved email address and confirm the subscription before testing. To simulate an alarm, use a controlled test Lambda that returns an error or waits longer than three seconds; restore normal behaviour immediately afterward.

## 5.2 Incident Runbook Format

Each project requires a one-page runbook. Keep the same structure across all four projects: alarm meaning, impact, likely causes, first response, validation, escalation and recovery evidence.

| Project | Likely error causes | Likely latency causes | First response |
| --- | --- | --- | --- |
| Leave Management | Invalid input, DynamoDB conditional write, Step Functions failure, SES issue | Cold start, approval workflow delay, DynamoDB retry | Check alarm timeline and correlation ID; inspect failing state; verify table and notification health |
| Internal LMS | Quiz data mismatch, S3 certificate error, DynamoDB write failure | PDF generation, large course payload, downstream email call | Check quiz/certificate logs; validate S3 permissions; retry idempotently |
| Onboarding | Cognito provisioning error, missing document, workflow task failure | Step Functions wait/retry, Cognito or SES delay | Identify failed workflow step; validate IAM and input; resume or redrive safely |
| Resume Screener | Unsupported document, Textract/Comprehend error, SQS/DynamoDB failure | OCR processing, NLP call, queue backlog, throttling | Check candidate state and DLQ; inspect X-Ray trace; retry from failed stage |

# 6 Security Hardening Audit

## 6.1 IAM Least Privilege

Export the current policy for every Lambda execution role before making changes. Replace Resource "*" with the exact ARN for each table, bucket prefix, queue, topic, state machine or secret. Service actions that do not support resource-level restrictions must be documented as an exception and constrained with conditions where possible.

| Before example | After example |
| --- | --- |
| Action: dynamodb:* Resource: * | Action: dynamodb:GetItem, PutItem, UpdateItem Resource: arn:aws:dynamodb:REGION:ACCOUNT:table/PROJECT_TABLE |
| Action: s3:* Resource: * | Action: s3:GetObject, PutObject Resource: arn:aws:s3:::PROJECT_BUCKET/jobs/* |
| Action: sqs:* Resource: * | Action: sqs:SendMessage, ReceiveMessage, DeleteMessage Resource: arn:aws:sqs:REGION:ACCOUNT:PROJECT_QUEUE |

## 6.2 Data and API Controls

DynamoDB: verify server-side encryption, point-in-time recovery and restricted table access.

S3: enable default encryption, block all public access, enforce TLS and restrict bucket prefixes.

API Gateway: require Cognito authorisation on protected routes; leave only intentional public verification or health endpoints unauthenticated.

Cognito: use short-lived tokens, strong password policy, role groups and server-side claim validation.

Logs: redact personal information, tokens and document contents.

## 6.3 Trusted Advisor

Run the available Security and Fault Tolerance checks. Record each finding, affected resource, risk, correction and verification screenshot. Free-tier checks vary by account support plan; document unavailable checks rather than fabricating results.

# 7 Cost Analysis and Optimisation

## 7.1 Estimation Method

Use AWS Pricing Calculator or current regional prices for the deployed region. Record assumptions before calculating. The user tiers represent daily activity, not simultaneous users. Convert to monthly usage with 30 days and count the number of Lambda invocations, duration, storage operations and managed-service calls per user journey.

| Tier | Users per day | Monthly users | Purpose |
| --- | --- | --- | --- |
| Small | 10 | 300 | Pilot or internal team |
| Medium | 500 | 15,000 | Department or growing business |
| Large | 5,000 | 150,000 | Production-scale planning |

| Cost component | Formula input |
| --- | --- |
| Lambda | Monthly invocations x average duration seconds x allocated GB |
| API Gateway | Monthly API requests and response transfer |
| DynamoDB | Read/write request units or on-demand requests plus storage |
| S3 | Stored GB, PUT/GET requests, lifecycle transitions and transfer |
| Step Functions | State transitions per workflow x workflow executions |
| Textract and Comprehend | Pages or text units processed per resume |
| SNS and SES | Notifications and emails sent |
| CloudWatch and X-Ray | Log ingestion/storage, metrics, alarms and traces |

## 7.2 Expected Cost Drivers and Optimisations

| Project | Expected largest component | Concrete optimisation to implement |
| --- | --- | --- |
| Leave Management | Step Functions transitions or CloudWatch logs | Reduce unnecessary workflow states and set log retention |
| Internal LMS | S3 certificates or Lambda PDF generation | Lifecycle old certificates and right-size certificate Lambda memory |
| Automated Onboarding | Step Functions transitions and notifications | Consolidate steps where safe and replace polling with events |
| Resume Screener | Textract and Comprehend processing | Avoid duplicate parsing using document hash and cache parsed results |

For each project, calculate before and after cost with the same workload assumptions. Capture configuration screenshots or IaC diffs proving that at least one optimisation was actually implemented.

# 8 CI CD Pipeline

Implement GitHub Actions for at least two projects. The fastest choices are the Leave Management System and AI Resume Screener because both have clear Lambda tests and deployment templates. Store AWS credentials using GitHub OpenID Connect where possible; never commit access keys.

name: Build Test Deploy
on:
  push:
    branches: [main]

jobs:
  build:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v4
      - run: sam build

  test:
    needs: build
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v4
      - run: python -m unittest discover tests -v

  deploy:
    needs: test
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v4
      - run: sam build && sam deploy --no-confirm-changeset --no-fail-on-empty-changeset

Build, Test and Deploy must be separate dependent stages. The deploy job must use needs: test so a failed test blocks deployment. Add the workflow badge from the Actions page to each selected repository README and capture a successful run triggered by a real commit.

# 9 Final Load Test

Use Artillery to test the primary API endpoint of each project with 50 concurrent users for 60 seconds. Use a dedicated test environment and safe test records. Do not target production data or send real emails during the test.

config:
  target: "https://API_ID.execute-api.REGION.amazonaws.com"
  phases:
    - duration: 60
      arrivalRate: 50
  defaults:
    headers:
      Authorization: "Bearer {{ token }}"
scenarios:
  - name: Main API flow
    flow:
      - get:
          url: "/health"

If the requirement is interpreted as exactly 50 simultaneous virtual users rather than 50 new arrivals per second, use an Artillery scenario or arrival configuration that maintains the required concurrency and explain the chosen model in the report.

| Metric | Record |
| --- | --- |
| Requests per second | Sustained throughput and peak throughput |
| Error rate | HTTP 4xx, 5xx, timeouts and application errors |
| Latency | P50, P95 and P99 |
| Lambda health | Concurrent executions, throttles, errors and duration |
| DynamoDB health | Throttled requests, consumed capacity and latency |
| Queue health | Oldest message age and visible message count where applicable |

For 10x scale, recommend reserved concurrency or provisioned concurrency only when justified, DynamoDB on-demand or auto scaling, SQS buffering, batching, pagination, caching, payload reduction and asynchronous processing. Tie each recommendation to an observed bottleneck.

# 10 Fastest Execution Plan

| Day | Execution sequence | Output |
| --- | --- | --- |
| Day 1 | Inventory resources; enable X-Ray; standardise logs; execute one trace per project; create dashboard | Four service maps, twelve saved queries, unified dashboard |
| Day 2 | Create alarms and SNS; simulate alert; audit IAM; verify encryption and Cognito; run Trusted Advisor | Eight alarms, email evidence, security comparison inputs |
| Day 3 | Build cost sheet; implement one optimisation per project; configure two pipelines and badges | Cost model, four before/after optimisations, CI/CD evidence |
| Day 4 | Run Artillery tests; analyse CloudWatch metrics; write four runbooks; assemble final submission | Four test reports, four runbooks, complete evidence pack |

# 11 Execution Checklist

Confirm the deployed environment and region for all four projects.

Create a resource inventory with Lambda names, roles, log groups, API IDs, tables, buckets and queues.

Enable tracing and structured logs before generating screenshots.

Use a shared naming convention for dashboards, alarms, SNS topics and evidence files.

Capture before evidence before editing IAM or cost-related configuration.

Run tests only against safe test records and disable real external notifications.

Record commands, timestamps, commit SHAs and AWS region with every screenshot.

Do not claim completed results until screenshots or reports confirm them.

# 12 Required Deliverables and File Naming

| Deliverable | Recommended filename |
| --- | --- |
| Unified CloudWatch dashboard screenshot | 01_CloudWatch_Dashboard_All_Projects.png |
| IAM before and after comparison | 02_IAM_Policy_Comparison_All_Projects.pdf |
| Three-tier cost analysis | 03_AWS_Cost_Estimation_10_500_5000_Users.xlsx |
| CI/CD demo evidence | 04_CICD_Pipeline_Demo.pdf |
| Artillery report | 05_Artillery_Load_Test_Report.pdf |
| Leave Management runbook | 06_Runbook_Leave_Management.pdf |
| Internal LMS runbook | 07_Runbook_Internal_LMS.pdf |
| Automated Onboarding runbook | 08_Runbook_Automated_Onboarding.pdf |
| Resume Screener runbook | 09_Runbook_AI_Resume_Screener.pdf |
| Technical implementation document | 10_Production_Hardening_Technical_Document.docx |

# 13 Definition of Done

The sprint is complete only when all four projects have one traceable flow, project-specific operational queries, two tested alarms, a security review, a three-tier cost estimate, one implemented optimisation, load-test measurements and a one-page runbook. At least two projects must also have a passing three-stage CI/CD pipeline with deployment blocked by failed tests.

The final submission should be evidence-led. Screenshots, exported policies, workflow run URLs, cost assumptions and Artillery output should match the deployed environment and should not be replaced by sample results.